# PHASE ONE PROJECT

Submitted by

Sundara Venkata Sai Kumar

E-mail: saikumarsundara55@gmail.com

# Under the guidance of Om Prakash Sir

# Acknowledgement

THANKFUL TO OUR GUIDE MR. OM PRAKASH SIR AND SIMPLILEARN TEAM TO HELP ME FOR COMPLETING THE ASSESSMENT.

I AM ALSO THANKFUL TO OUR BATCHMET TO GUIDE AND HELP ME TO SOLVE MY PROBLEAMS.

THANK YOU ALL.

| Sr. No | Contents | Page No. |
| --- | --- | --- |
| 1. | Flowchart of the ASSESSMENT | 4 |
| 2. | Goal of the Project | 5 |
| 3. | User story | 6 |
| 4. | Sprint | 7-8 |
| 4. | Project objective and background of the statement | 9 |
| 5. | Technology used and requirements | 10 |
| 6. | Features of the project | 11 |
| 7. | Function of the project | 12 |

Flowchart of the project

# Goal of the project

THE GOAL OF PROJECT TO EXPLORE PRODUCT OF COMPANY TO EVERYONE WITH LockedMe.com.

The goal of the company is to deliver a high-end quality product as early as possible.

USER   STORY

TASK  1   - Setting up Git and GitHub account

TASK   2   - Coding part of project appearance, and user interactions

TASK   3  - Generic features and three operations:

  - Retrieving the file names in an ascending order

  - Business-level operations:

    - Option to add a user specified file to the application

    - Option to delete a user specified file from the application

    - Option to search a user specified file from the application

    - Navigation option to close the current execution context and return to the main context

  - Option to close the application

TASK  4 – write up the Specification document .

TASK     5- complete the project and submit to the github account.

Sprint

Day1:    Task 1      it is completed.

Task2    Partially completed.

Task3    not started yet.

Task4   Partially completed.

Task5 not started yet.

Day2:       Task 1     it is completed.

Task2     it is completed.

Task3     Partially completed.

Task4     Partially completed.

Task5   it is not completed.

Day3:         Task 1    it is completed.

Task2    it is completed.

Task3    Partially completed.

Task4    Partially completed.

Task5    it is not completed.

Day4:        Task 1    it is completed.

Task2    it is completed.

Task3     Partially completed.

Task4    Partially completed.

Task5 it is not completed.

Day5:        Task 1    it is completed.

Task2   it is completed.

Task3  it is completed.

Task4  Partially completed

Task5   it is not completed.

Day6:         Task 1    it is completed.

Task2    it is completed.

Task3  it is completed.

Task4  it is completed.

Task5 it is not completed.

Day7:         Task 1    it is completed.

Task2     it is completed.

Task3   it is completed.

Task4    it is completed.

Task5    it is completed

Project objective:

As a Full Stack Developer, complete the features of the application by planning the development in terms of sprints and then push the source code to the GitHub repository. As this is a prototyped application, the user interaction will be via a command line.

Background of the problem statement:

Company Lockers Pvt. Ltd. hired you as a Full Stack Developer. They aim to digitize their products and chose LockedMe.com as their first project to start with. You’re asked to develop a prototype of the application. The prototype of the application will be then presented to the relevant stakeholders for the budget approval. Your manager has set up a meeting where you’re asked to present the following in the next 15 working days (3 weeks):

- Specification document - Product’s capabilities, appearance, and user interactions

- Number and duration of sprints required

- Setting up Git and GitHub account to store and track your enhancements of the prototype

- Java concepts being used in the project

- Data Structures where sorting and searching techniques are used.

- Generic features and three operations:

- Retrieving the file names in an ascending order

- Business-level operations:

- Option to add a user specified file to the application

- Option to delete a user specified file from the application

- Option to search a user specified file from the application

- Navigation option to close the current execution context and return to the main context

- Option to close the application

Technology used:

- Eclipse: An IDE to code for the application

- Java: A programming language to develop the prototype

- Git: To connect and push files from the local system to GitHub

- GitHub: To store the application code and track its versions

- Scrum: An efficient agile framework to deliver the product incrementally

- Search and Sort techniques: Data structures used for the project

- Specification document: Any open-source document or Google Docs

Requirements:

- The source code should be pushed to your GitHub repository. You need to document the steps and write the algorithms in it.

- The submission of your GitHub repository link is mandatory. In order to track your task, you need to share the link of the repository. You can add a section in your document.

- Document the step-by-step process starting from sprint planning to the product release.

- Application should not close, exit, or throw an exception if the user specifies an invalid input.

- You need to submit the final specification document which includes:

  - Project and developer details

  - Sprints planned and the tasks achieved in them

  - Algorithms and flowcharts of the application

  - Core concepts used in the project

  - Links to the GitHub repository to verify the project completion

  - Your conclusion on enhancing the application and defining the USPs (Unique Selling Points)

### Features of the Project

- Code to display the welcome screen. It should display:

  - Application name and the developer details

  - The details of the user interface such as options displaying the user interaction information

  - Features to accept the user input to select one of the options listed

- The first option should return the current file names in ascending order. The root directory can be either empty or contain few files or folders in it

- The second option should return the details of the user interface such as options displaying the following:

  - Add a file to the existing directory list

    - You can ignore the case sensitivity of the file names

  - Delete a user specified file from the existing directory list

    - You can add the case sensitivity on the file name in order to ensure that the right file is deleted from the directory list

    - Return a message if FNF (File not found)

  - Search a user specified file from the main directory

    - You can add the case sensitivity on the file name to retrieve the correct file

    - Display the result upon successful operation

    - Display the result upon unsuccessful operation

  - Option to navigate back to the main context

- There should be a third option to close the application

### functionality

Generic features and three operations:

- Retrieving the file names in an ascending order

- Business-level operations:

  - Option to add a user specified file to the application

  - Option to delete a user specified file from the application

  - Option to search a user specified file from the application

  - Navigation option to close the current execution context and return to the main context

- Option to close the application